Oceana County Rural Transportation Task Force 
AGENDA
Oceana County Services Building
844 S Griswold St, Hart, MI 49420
November 13, 2024
11:00 a.m.
I. CALL TO ORDER – The meeting was called to order at 11:01 a.m.
II. ROLL CALL
Members Present:

Mark Timmer, Oceana County Road Commission

Lisa Nagel, Oceana County Agency on Aging 

Members Absent:

City Representative

Others Present:

Joel Fitzpatrick, Staff WMSRDC

Lauryn Blake, Staff WMSRDC

Lee Hyslop, Crystal Township
III. REVIEW OF MINUTES (ACTION ITEM)
Minutes were reviewed from the January 18, 2024, meeting. A motion was made and supported to approve the minutes with an amendment. Motion carried. M/S Nagel/Timmer 
IV. PUBLIC COMMENT – No members of the public spoke
V. Project REVIEW: Fy2023-2026 TIP – Some adjustments needed to be made to the FY2025 project list:
FY 2025 

· An adjustment to E Madison Road project funding. Federal Aid is now $776,957 and Category D funding is now $218,000. Additional funding is $205,000. 
FY2026

· Funding of $300,000 was set aside for Hart but there was no response. $357,000 of funding will go to E Madison. A motion was made and supported to approve the project revisions. Motion carried. M/S Nagel/Timmer
VI. Project SELECTIONS: Fy2026-2029 TIP – Ms. Nagel and Mr. Timmer presented the following projects and illustrative list:
Council on Aging:

FY2026 – 4-Post Lift, $25,000
FY2027 – Toolbox and Air Compressor, $9,000 and $8,000 respectively

Oceana County:

FY2027 – Approach Paving – Concrete Patching Shoulder Paving; Oceana Drive, from Madison to Jefferson. 
FY2028 – Approach Paving – Concrete Patching Shoulder Paving; Oceana Drive, from Jefferson to 72nd Ave.

FY2029 – Approach Paving – Concrete Patching Shoulder Paving; Oceana Drive, from 72nd Ave to US-31 Ramps

Oceana County Illustrative List: 

Crush & Shape – Tyler Rd from 112th Ave to 128th Ave
Crush & Shape – Tyler Rd from 128th Ave to 144th Ave
Crush & Shape – 144th Ave from Tyler Rd to Harrison Rd
Crush & Shape – Harrison Rd from 144th Ave to Village of Walkerville (168th Ave)
Overlay – Harrison Rd east of Walkerville to 200th Ave
Overlay – 200th Ave from Harrison to Clock, Clock to Newaygo County
Crush & Shape – 144th Ave from Pierce Rd to Madison Rd (10-1/2 miles total including each segment)
Crush & Shape – 154th Ave from Garfield to Loop Rd
Crush & Shape – 148th Ave from Loop to Pierce Rd

Crush & Shape – Pierce Rd from 148th to west of 144th Ave
Crush & Shape – 116th Ave from Polk to Taylor Rd

Crush & Shape – Taylor Rd from 116th to 136th Ave
Crush & Shape – 136th Ave from Taylor to Fillmore
Crush & Shape – Fillmore from 136th Ave to Scout (includes six 1-mile segments)
Crush & Shape – Scout from Fillmore to 192nd Ave

A motion was made and supported to approve the project lists and illustrative project list. Motion carried. M/S Nagel/Timmer
VII. NEW BUSINESS – No new business.
VIII. UNFINISHED BUSINESS – A city representative needs to be selected.
IX. PUBLIC COMMENT – No members of the public spoke
X. ADJOURNMENT – Meeting adjourned at 11:17 a.m.
